| Project ID | PJ001231 |
| --- | --- |
| Project Fiscal Year | 2025-2026 |
| College/Department/Unit | Chemistry |
| Title of Project | Tier 2 Classroom Technology in Organic Chemistry |
| Name of Principle Implementor | Rendy Kartika |
| Email | rkartika@lsu.edu |
| Phone Number | (225) 578-5086 |
| Is this project complete? | No |
| Is this account ready to be closed? | No |
| Amount Awarded | $90,000 |
| Amount Spent | $52,533 |
| Comments | The project is still ongoing. The TV monitor installations in Williams Hall rooms 304, 308, and 314 have been completed. We are currently waiting for the podiums to be delivered and installed. |
| Justification (if an extension is requested) | From: Student Tech Fee <stf@lsu.edu> Date: Tuesday, May 26, 2026 at 8:11 AM To: Rendy G Kartika <rkartika@lsu.edu> Subject: Re: Request for STF Extension - Project PJ001231 Good morning, The Chairs of the STF Oversight Committee have reviewed and approved your extension request. Please let us know if you have any questions. STF ________________________________________ From: Rendy G Kartika <rkartika@lsu.edu> Sent: Sunday, May 24, 2026 8:22 PM To: Student Tech Fee <stf@lsu.edu> Cc: Caroline L Schneider <cschn21@lsu.edu> Subject: Request for STF Extension - Project PJ001231 Dear STF Program, I am writing to request an extension for Project PJ001231 LSUAM ¦ STF26 - Tier 2 Classroom Technology in Organic Chemistry. This project is currently ongoing, and the cabling and TV monitors are in the process of being installed in the 304, 308, and 314 Williams Hall laboratories. However, we recently learned that installation of the lectern podium will be delayed due to a projected delivery date of June 30. Given this delay, we would greatly appreciate the opportunity for an extension so that the project can be completed as intended. Please let us know your thoughts, and thank you for your consideration. Best wishes, Rendy ----------- Rendy G. Kartika, PhD Professor and Chair-Elect Associate Chair for Undergraduate Studies Editor, Organic Reactions Department of Chemistry Louisiana State University 337 Chemistry & Materials Building Baton Rouge, LA 70803 Phone: 225-578-5086 Email: rkartika@LSU.edu Website: https://faculty.lsu.edu/rkartika/ |